## Slide 1
Arlene Casey – ICT Manager, PHA
Heading for the Clouds
www.partickha.org.uk

## Slide 2: Topics
About PHA & What were the steps leading PHA to a Cloud solution
Why PHA chose a cloud over alternative solutions
Moving to the cloud –what we learned that may help you

## Slide 3: About PHA
- 45 Staff (2 IT)
- One Site location
- 1750 tenants
- 2200 factored
- 30 commercial
Partick Housing Association – based in the west end of Glasgow

## Slide 4: What Were We Thinking – Our Directive
Make sure PHA’s ICT is fit for purpose

## Slide 5: Understanding the Directive
Need to understand what you have and where you want to be to make the right decisions and ensure no surprises

## Slide 6: Understanding the Directive
Need to understand what you have and where you want to be to make the right decisions and ensure no surprises
The questions we asked :
What is the current ICT estate?
How does ICT work for PHA?
What are the plans and aspirations for the future around ICT?

## Slide 7: What Were the Steps Leading to a Cloud Solution
Performing and reliable systems ?
Software versions and licence models?
Who is responsible for what?
Where are the contracts and the documentation?
Business Continuity, Security, Remote Access, Phone Service, Printing Service, Inventory
Understanding the Current ICT estate

## Slide 8: What Were the Steps Leading to a Cloud Solution
How was ICT working for PHA?
Resource and skill set of ICT staff and User base
How do our business systems shape up
What is our take up of modern technology

## Slide 9: What Were the Steps Leading to a Cloud Solution
Understanding the plans and aspirations for the future around ICT
What things would we like to do and see in the future, what was the appetite for change with staff and the board?

## Slide 10: What Were the Steps Leading to a Cloud Solution
Clear need to invest in ICT and a decision to focus on the foundations
……but why address this with a cloud based solution there are other models that would work

## Slide 11: Topics
About PHA & What were the steps leading to a Cloud solution
Why PHA chose a cloud over alternative solutions
Moving to the cloud –what we learned that may help you

## Slide 12
  Business Continuity
  -big business benefit we could not have afforded otherwise
Why PHA Chose a Cloud

## Slide 13
  Support Model
  - expertise
  - extension of our ICT department
  - management of suppliers
  - PHA ICT staff could focus on the business applications
Why PHA Chose a Cloud

## Slide 14
  Flexibility of Service
  increase/decrease as needed
Why PHA Chose a Cloud

## Slide 15
  Value for Money and Total Cost
  - Less contracts
  - Operational Costs v’s Capital
Why PHA Chose a Cloud

## Slide 16: Topics
About PHA & What were the steps leading to a Cloud solution
Why PHA chose a cloud over alternative solutions
Moving to the cloud –what we learned that may help you

## Slide 17: Getting ready for Procurement – things to think about
Not all software/hardware suited to a cloud, talk to other users
An eye on future requirements
Future plans around capital investment contract renewal
Specific security/encryption requirements

## Slide 18
- does your procurement process allow for that determination?
- can you do a pre-inspection visit of them and the data centre?
- how do they manage projects?
- What is the support model and hidden costs (time and travel), test scenarios?
- Who owns my hardware?
- Where is my data?
Getting ready for Procurement – things to think about
Successful support is as much about the relationship as it is about the technical skills

## Slide 19
Implementation
-committed Senior Management Team/board
-project team met weekly with a specific subsection dedicated to our housing management system, clear plan with an emphasis on testing
-various user training sessions and information sessions
-regular updates to all management staff
- Don’t under estimate the time and value in testing
Many IT projects fail due to lack of engagement, understanding and commitment from the business, with particular difficulties for smaller organisations

## Slide 20
Implementation
Complete domain refresh
Castle project manager assigned in addition to our account manager
Good technical staff with creative ideas willing to go the extra mile (excellent ‘social skills’)
Castle worked with all our suppliers
Did things go wrong?

## Slide 21
Implementation – Moving our Housing System
(Housing and Finance) Aareon QL
We were upgrading Aareon QL ,SQL, reporting services and Office
Set-up the Aareon QL system in the cloud several months prior to the move to enable full testing
- Very detailed test plan carried out by the ICT staff and the business users.
- Worked closely with Aareon support resolving issues

## Slide 22: What Did We Achieve?
Successful implementation up and running from Monday 8 am launch
Improved support service both internally and from external suppliers
Latest software and ability to integrate technology devices
Business Continuity
Cost Savings

## Slide 23: What Are We Doing Now
- Telephone System Renewal
- In progress with Time and Attendance and Door security move to cloud
- Ongoing project looking at optimising performance
- Working with Aareon on developing our use of QL

## Slide 24: Topics
About PHA & What were the steps leading to a Cloud solution
Why PHA chose a cloud over alternative solutions
Moving to the cloud –what we learned that may help you

## Slide 25
Arlene Casey – ICT Manager, PHA
acasey@partickha.org.uk
(arlenejanecasey@hotmail.co.uk)
Questions?
www.partickha.org.uk