## Slide 1: Adopting Agile
Jenny McCulloch, Director of Product Innovation
Paul Creamer, CTO

## Slide 2: Outline
Our Challenge
Why is Cloud Technology the way forward
The Agile Manifesto
What we did to implement Agile and move to Cloud technology
How does it benefit the customer
What we’ve learnt

## Slide 3: The Challenge - 2014
The development team was not delivering quickly enough
The requirements had changed by the time the software was released
The development team appeared to work in isolation
The development team felt undervalued
The business was not happy

## Slide 4: Infrastructure
Requirement
  Flexibility to increase capacity quickly
  Choice between replacing existing hosted infrastructure or moving to cloud
  Wanted greater resilience
  Did not want to expand infrastructure team
Solution
  Agile approach using the cloud
  Iterated available solutions
  Used off-the-shelf solutions

## Slide 5: 1st Solution
Outsource the development to Spain
  Cheap labour
  Give the problem to someone else
Reduce UK staff

## Slide 6: 2nd Solution
Recruit a UK development team
Introduce Agile
  Read the books
  Start stand-ups

## Slide 7: Solution 3
Recognise that it is a journey
Train key staff
Reset the business expectation
Start the journey

## Slide 8: Agile in Practice

## Slide 10: Where are we now
Team working well together
60% along the road
Massive change in productivity
Releasing a new product with monthly updates

## Slide 11
THANK YOU
www.housingpartners.co.uk

## Slide 13: So, what are the benefits of Agile for our customer
Involvement and collaboration
Deliver software frequently on a short timescale
Continual customer engagement and fast feedback loop
Improved product visibility
Happy and Involved Customers!

## Slide 15: What we’ve learnt
Barriers
General resistance to change
Lack of understanding that change takes time – not overnight
Lack of understanding of Agile from a management perspective
Availability of personnel with necessary skills
Project complexity (HomeSwapper)
Concerns
Loss of management control
Lack of upfront planning
Lack of documentations
Lack of predictability

## Slide 16
The Agile Manifesto