## Slide 1: How Agile delivers more, builds bridges and turns IT critics into IT champions

## Slide 2: Draft agenda
Who? Introductions
Why? What were the problems we wanted Agile to solve?
Where? What was the journey – where were we heading?
What? How did we change our working practices?
Well? What happened – did we get the changes we wanted?
When are we there? Continuous evolution

## Slide 3: Who? Me, us, them and you

## Slide 4: Who? Me: Geof Ellingham
25 years in IT – as programmer, architect, consultant, manager, etc
10 years as Head of IT at Your Homes Newcastle (left 24-Feb-2017)
Director of Agile Business Consortium
About to start the rest of my life

## Slide 5: Who? Us: Agile Business Consortium
Agile Business Consortium not for Profit
Created Collaboratively by practitioners for practitioners
Mission: To be the global leader in promoting, supporting and enabling Agile Business
Providing advice, guidance and accredited products and services to C-level executives and their change and project management teams through an international network of partners.
For Business, not just IT
2018
AgilePM for Digital Services will be launched in May 2017, aimed at the public sector & aligned to GDS

## Slide 6: Who? Them: Your Homes Newcastle
ALMO in Newcastle upon Tyne
27,000 homes
General needs, supported housing, furniture service, telecare
ICT infrastructure and desktop support provided by Newcastle City Council
23 FTEs within YHN ICT

## Slide 7: Who? You?
What do you want out of this session?
Which of these most closely describes you?
  1. I don’t know much about Agile, but I’m interested in finding out more about how it might help my organisation
  2. I have a good understanding of what Agile is – but I’d like to know what it’s like implementing it within the housing sector – the benefits and challenges
  3. I know all about Agile, and we’re using it in my organisation – but I’m interested in hearing about the experience of others

## Slide 8: Why? Articulating the problem
For us
For colleagues in the business
For customers

## Slide 9: Why? For us (IT)
Single person dependencies
Management overhead
Shaky reputation for delivery
Too much documentation
Conflicting priorities and demands from business colleagues
Too many projects going on at once
Business colleagues don’t explain their requirements clearly

## Slide 10: Why? For colleagues
IT leads the business, instead of the other way around
Decision-making is opaque
Hard to understand current work and priorities
Too much documentation
IT doesn’t understand our requirements properly
Projects often over-run

## Slide 11: Why? For customers
Long lead time to deliver new features
Poor usability
No one asks us what we want

## Slide 12: Where? Mapping the destination
Agile – in principle
AgilePM – a framework to follow
Service reorganisation
Implementing Agile… in an Agile way

## Slide 13: Where? The Agile manifesto
We are uncovering better ways of developing software by doing it and helping others do it.
Through this work we have come to value:
Individuals and interactions over processes and tools
Working software over comprehensive documentation
Customer collaboration over contract negotiation
Responding to change over following a plan
That is, while there is value in the items on the right, we value the items on the left more.

## Slide 14: Where? The Agile principles
Our highest priority is to satisfy the customer through early and continuous delivery of valuable software.
Welcome changing requirements, even late in development. Agile processes harness change for the customer's competitive advantage.
Deliver working software frequently, from a couple of weeks to a couple of months, with a preference to the shorter timescale.
Business people and developers must work together daily throughout the project.
Build projects around motivated individuals. Give them the environment and support they need, and trust them to get the job done.
The most efficient and effective method of conveying information to and within a development team is face-to-face conversation.
Working software is the primary measure of progress. Agile processes promote sustainable development. The sponsors, developers, and users should be able to maintain a constant pace indefinitely.
Continuous attention to technical excellence and good design enhances agility.
Simplicity--the art of maximizing the amount of work not done--is essential.
The best architectures, requirements, and designs emerge from self-organizing teams.
At regular intervals, the team reflects on how to become more effective, then tunes and adjusts its behavior accordingly..

## Slide 15: Where? The Agile principles
Welcome changing requirements, even late in development
Deliver working software frequently (eg every 2-4 weeks)
Business people and developers must work together daily
The best outcomes emerge from self-organizing teams
Regularly reflect on how to become more effective
The art of maximizing the amount of work not done is essential

## Slide 16: Where? AgilePM
Complete project management framework
  not simply focused on Agile delivery (eg Scrum)
Governance layer for public/third sector accountability
Formal training course and qualification

## Slide 17: Where? Service reorganisation
Self-organised teams are at the heart of agile
Before:
Head of IT
Projects
Digital
Service Management
Service Desk
3 FTE
3 FTE
Manager
Manager
8 FTE
Manager
4 FTE
Business Engagement
Specialist
The business

## Slide 18: Where? Service reorganisation
Self-organised teams are at the heart of agile
After:
Head of IT
Central
Digital
Corporate
Service Desk
3 FTE
3 FTE
Lead
Manager
3 FTE
Lead
3 FTE
Tenancy
4 FTE
Lead
Property
1 FTE
Lead
Tenancy Services
Property Services
Corporate Services
Enterprise-wide
Mondays & Fridays

## Slide 19: Where? Service reorganisation
Self-organised teams are at the heart of agile
After:
Head of IT
Corporate Projects
Digital Projects
Business Projects
Service Desk
4 FTE
4 FTE
Lead
Manager
5 FTE
Lead
3 FTE
Property
1 FTE
Lead
Tenancy Services
Property Services
Corporate Services
Enterprise-wide
Tuesday-Thursday

## Slide 20: Where? Implementation
July-Sep 2015: Agreed new structure, carried out training
October 2015: Agile delivery of “responsive” work (non-project)
December 2015: Agreed new project roadmap (1 project at a time)
April 2016: Agile delivery of new projects

## Slide 21: What? Changing our practice
Deliver on time
  Fixed project end dates
  Delivery sprints
Prioritise and estimate flexibly
  MoSCoW (Must, Should, Could, Won’t this time)
  Story point estimating (planning poker)
Visualise
  Kanban boards
  Just enough documentation
  Show & Tells
Self-organising, empowered teams
  Co-located IT & Business membership
  Daily stand-ups
  Retrospectives

## Slide 22: What? Deliver on time
Upends the traditional approach to project scope

## Slide 23: What? MoSCoW prioritisation
All projects and requirements are classified as:
  MUST have (business/project fails if not delivered)
  SHOULD have (painful if not delivered, but workarounds are possible)
  COULD have (will add significant business value if delivered)
  WON’T have this time (potentially valuable, but agreed out of scope for now)
MUST have
SHOULD
have
COULD
have
WON’T
have
}
Minimum Viable Product (MVP)
}
Project contingency
Potential future development options

## Slide 24: What? Collaborative estimating
Estimating is most accurate and transparent as a group activity
  Planning poker
  Developers participate in estimating – business colleagues answer questions
  Harnesses the “wisdom of crowds”
  Process is visible to business
  Works best with stable teams doing similar work
  Estimates worked out at the feature (user story) level

## Slide 25: What? The Agile project portfolio
Project roadmap
  Full senior management team workshop
  One-page business cases prepared in advance
  Projects prioritised by business value
  One project per team at a time
  Planning poker used to agree initial view of project size
  Fixed project end dates (but reviewed during pre-project work)
  Outputs captured with post-its on brown paper wall

## Slide 26: What? Agile requirements
Project planning
  Facilitated workshop with business and IT representatives
  Start with key business objectives (around 10)
    Use MoSCoW to capture relative importance
  Carry out user research (with end users) throughout!
  Develop list of “user stories” (30-40)
    “As a _____ I want _____ so that ______”
    Eg. “As a customer I want to see my order history so that I know whether the work has been completed”
    Use MoSCoW to agree relative priority
    Use planning poker to estimate relative size
  Capture outcomes as a “prioritised requirements list”
  Review budgeted time and resources
    Intention is to deliver all MUST have, SHOULD have and COULD have requirements
    MUST be able to GUARANTEE delivering the minimum viable product (MVP) – ie all MUSTs

## Slide 27: What? Agile delivery
Delivery planning
  Break the available time into “sprints” of equal size (2-4 weeks)
  Order the user stories in a way that delivers business value as early as possible, eg
    Sprint 1: Website captures new orders – no amendments or history
    Sprint 2: Website shows history of orders
    Sprint 3: Website allows orders to be amended
    Sprint 4: Website allows multiple items to be ordered together in a basket
  Each sprint produces fully tested, production-ready outcomes –live if possible

## Slide 28: What? Visualise
Kanban boards

## Slide 29: What? Visualise
Show & Tells

## Slide 30: What? Visualise
“Just enough” documentation

## Slide 31: What? Self-organised teams
The delivery team includes both IT developers and business colleagues – ideally co-located
All decisions within the sprint are delegated to the delivery team (so the business rep must have decision making power!)
Hold daily stand-ups to review progress
Hold a retrospective at the end of each sprint to look for improvements

## Slide 32: Well? Measuring the impact
For us
  Greater variety of work
  Better team spirit
  Less single-person dependency
In numbers
  85% - better understanding of vision and purpose
  80% - better measurement of outcomes
  80% - better short-term planning
  80% - improved value delivery
  65% - improved responsiveness to change
  60% - improved quality

## Slide 33: Well? Measuring the impact
For colleagues
  Better visibility of progress
  Ability to discuss and affect prioritisation with colleagues
  Better on-time delivery
In numbers – which new practices have helped you get better outcomes?
  75% - facilitated workshops
  75% - MoSCoW prioritisation
  75% - story point estimation
And…
  Kanban boards are being adopted outside IT for work planning and delivery
  MoSCoW is widely used across YHN as a prioritisation tool
  There are post-it notes on the walls everywhere!

## Slide 34: Well? Measuring the impact
For customers
  Faster delivery and better usability – eg new website delivered in 8 weeks
  On average, projects delivered about 25%-40% more quickly

## Slide 35: Well? Challenges
Jargon
  Some of the terminology we adopted was unnecessarily complex
  “Agile” was viewed with some suspicion, so for the first 12 months we only referred to “our new ways of working”
Business representative availability and empowerment
  Agile requires more input from the business – we didn’t always get it
  Some managers failed to empower their reps to make decisions – this slows things
  Senior-level buy-in is needed to tackle these issues
Traditional hierarchical job roles don’t fit the new model
  Junior staff may complain that they’re doing the same job as more senior staff
  We changed all our job titles and descriptions to create a new multi-grade generic IT career path – “IT Business Partner”

## Slide 36: When are we there? Evolution
“Pure” Kanban – continuous flow
  Moved away from sprints to “continuous flow” for non-project work
  Work In Progress (WIP) limits to improve lead times
  Negotiated “policies” to further empower teams
When pulling from backlog, pull cards in strict order, except when it’s necessary to start a fixed-date card
Once in development, pull cards in any appropriate order

## Slide 37: When are we there? Evolution
Velocity, burn-down charts and burn-up charts
  Established teams can measure velocity in “story points per sprint”
  Allows visual measure of progress within a sprint
  Allows accurate prediction of delivery date for future work
Velocity = 25 story points per 2-week sprint |  |  | 
Feature No | Story Points | Days | Estimated Deliery
1 | 5 | 2 | 10-Mar
2 | 8 | 4 | 16-Mar
3 | 5 | 2 | 20-Mar
4 | 13 | 6 | 28-Mar
5 | 2 | 1 | 29-Mar
6 | 3 | 2 | 31-Mar
7 | 13 | 6 | 10-Apr
8 | 21 | 9 | 21-Apr
9 | 5 | 2 | 25-Apr
10 | 13 | 6 | 03-May
11 | 8 | 4 | 09-May
12 | 5 | 2 | 11-May
13 | 8 | 4 | 17-May

## Slide 38: Questions?

## Slide 39: Contact Information
geof@agilebusiness.org
+44 (0) 7990 574667
@geofellingham
linkedin.com/in/geofellingham
http://www.agilebusiness.org